Table of Contents

# M1 Acceptance Criteria

SOW reference: PQ4476E §5, Milestone 1 — "Test Plan Generation" (Weeks 1-2, 15% of contract).

M1 deliverables per SOW:

- Test plan generation from input documents (2 Word files + RFC)

- Development environment

- Document parser (PDF, DOCX, TXT)

- Basic text extraction working

- Technical design document

- Deliverable: Test Plan (single router) for Exaware review and approval

This document is the contract for M1 completion. The numeric thresholds below are the gate. The scorecard generated by ./modular_tools.sh verify evaluates each metric against the threshold. M1 is shippable only when every line is [PASS] AND the Test Plan xlsx artifact has been generated for Exaware review.

## TL;DR for the Project Owner

Run one command:

./modular_tools.sh verify

If the last line says OVERALL: PASS, M1 is ready for Exaware spot-check. If it says OVERALL: FAIL, the named metric is below its threshold and M1 is not shippable.

## Metrics

| ID | Metric | Threshold | What it actually means |
| --- | --- | --- | --- |
| M1.a | heading_recovery | ≥ 95% | Detected headings match the committed golden list (manually reviewed). Catches regressions where heading detection silently drops sections. |
| M1.b | cli_block_preservation | = 100% | Each curated CLI signature in the EVPN spec appears verbatim in the IR's code blocks. Hard gate — these become test inputs in M3/M4. |
| M1.c | table_preservation | ≥ 90% | Each tracked document yields at least the expected number of structured tables. Tables come back as rows × cells, not flattened text. |
| M1.d | anchor_detection (M2) | reported | Count of EVPNS-REQ#NN anchors visible in IR full text. Reported, not gated at M1 — formal scoring is M2 territory. |
| M1.e | format_parity | word-Jaccard ≥ 0.90 | RFC 9785 in DOCX/TXT/PDF produces ≥ 90% identical word sets. Confirms "same content, three formats." |
| M1.f | determinism | 3/3 byte-identical | Three consecutive runs over the same input produce byte-identical IR. Catches non-determinism (sets-with-id, etc.) before it hides downstream bugs. |
| M1.g | no_unhandled_exceptions | = 0 | The parser raises no untyped exceptions on Tier-A/B corpus. |
| M1.h | performance | < 30 s | rfc7432bis-13.docx (450 KB) parses in under 30 seconds on dev hardware. |
| M1.i | edge_cases | manifest match | Each Tier-C edge case file produces exactly the typed error class declared in the manifest, or parses cleanly when expected. |
| M1.j | plan_generation | 382 rows, 100% AI-enriched | The deliverable xlsx (plans/EVPN_System_Specification_1.00.xlsx) contains 382 rows for 40 requirements, every row enriched via Claude with feature-specific action steps and expectations referencing the source spec. |

## What an honest "PASS" actually means

- Strong claims: M1.b, M1.e, M1.f, M1.g, M1.h, M1.i, M1.j are absolute checks — passing them is real evidence. M1.j in particular is the contractual deliverable artifact (the xlsx) — its existence + content quality is reviewable directly by Exaware.

- Regression claims: M1.a, M1.c are regression gates — they detect drift from a baseline, but the baseline itself was generated from the parser output. The first time the goldens are committed they pass trivially. Their value is preventing future drift.

- Required human review (Exaware): see docs/exaware-acceptance.md — the Exaware reviewer must spot-check 3 specific items in the IR for the EVPN spec at end of W2. The numeric scorecard cannot replace this.

- Reported only: M1.d (anchor detection) is reported but not gated — it's an M2 metric, surfaced here for visibility.

## Updating goldens (regression contract)

Goldens are the regression contract. When a parser change is intentional and approved:

./modular_tools.sh golden_diff     # see what would change
./modular_tools.sh golden_update   # rewrite goldens (with confirmation)

Updating a golden = an explicit decision to redefine "correct." The diff must be reviewed before commit.

## Out of scope for M1

- Multi-router topologies — M1 produces single-router test plans only (multi-router is M3)

- Java / JSystem code generation — M4 (M1 produces xlsx test plans, no executable code yet)

- IXIA + neighboring-router test infrastructure hooks — M4

- Web UI (M5)

- Pattern matching across all spec styles — M2 (M1 supports the explicit <PREFIX>-REQ#NN pattern only)

- Functional vs. non-functional classification (M2)

- OCR for scanned PDFs (parser raises UnsupportedScannedPDFError and stops)

- Vertical-merge (vMerge) tracking in tables — rowspan recorded as 1